## Slide 1
Oxford Bikes Website Development
Things to consider:
Risk factors
  Technical Failure
  Personnel Shortfalls
  Time / Cost constraints
  Lack of requirement spec clarity
Quality factors
  Compatibility
  Usability
  Maintainability
  Database Consistency
Software configuration management

## Slide 2
Risk Analysis
Lack of requirement Spec clarity:
User doesn't get what they want.
User gets functions they don't require and may never use.
Risk Exposure:
Potential Damage = 10
  User may reject the product
Probability of occurrence = 4
  Approx 30% of failures are requirement spec related

## Slide 3
Risk Analysis
Risk Mitigation:
Requirement Spec Review
  Clear functional and non functional requirements agreed
Strict change control
Risk Exposure:
Potential Damage = 5
  User is now also responsible
Probability of occurrence = 2
  Requirement spec should be much clearer

## Slide 4
Quality Factors
Database consistency:
Errors in orders
  Charging too much or too little
  Wrong address etc
Quality measurement:
Database must be normalised
  Must be at least BCNF
Sound transaction management
  Transactions must be atomic

## Slide 5
Software configuration management
Documents
Requirement Specification
Contract
Design Specification
Project Plan
Configuration Management Plan
User Manual
Test plan
Configuration items:

## Slide 6
Software
HTML Source code
SQL database code
Build file
Libraries
Resources (multi media files, eg, jpegs)
Configuration items:
Software configuration management

## Slide 7
1.SQL database declarations
2.SQLite software
3.Desktop HTML code
4.Small touchscreen HTML code
5.Big touchscreen HTML code
6.Low resolution resources
7.High resolution resources
Software Components:
Software configuration management
2.0.1 - Desktop System using components 1,2,3,7.
2.0.1P - Mobile phone system (ios/android) using components 1,2,4,6.
2.0.1T - Tablet system (ios / android) using components 1,2,5,7

## Slide 8
Risk Analysis
LJ

## Slide 9
Quality control
LJ

## Slide 10
Quality control
HJ

## Slide 11
Quality control
NI

## Slide 12
Quality control
LH

## Slide 13
Conclusion
LJ